# Work Placement, Migrations & Location Strategy Digital Platform  BRD / Solutions Design
Migration Management & Activity Intelligence Concept

## 1. Executive Summary

Context & Problem
Current migration and work placement processes are fragmented across spreadsheets, emails, and local trackers. This leads to high manual effort, inconsistent governance, limited real-time visibility, and delays in decision-making for GSC migrations and work placement.

Vision
To build a “No-touch / Low-touch / High-insight” digital platform that becomes the single source of truth for managing migrations and related activity insights orchestrating the full migration lifecycle, consolidating data, and enabling AI-powered decision support.

Scope of This Concept
This document focuses on the Migration Management and Activity Mapping pillars of the broader Work Placement, Migrations & Location Strategy Platform. 
It describes:

- A Migration Lifecycle Orchestration & Digital Control Tower

- An Activity, Cost & Control Mapping Engine derived from executed migrations.

It also outlines the initial technical concept and AI/Copilot integration to guide design and development.

Core Components

- Migration Lifecycle Orchestration & Digital Control Tower

  - Digitizes the GSC Migration Roadmap Playbook into a workflow engine (P00–G8).

  - Automates artifacts, governance, timeline (Gantt), and evidence tracking.

  - Provides a real-time portfolio dashboard and AI-enabled Copilot interface.

- Activity, Cost & Control Mapping Engine

Builds a structured, migration-driven view of activities, FTE, cost, and controls.

Supports data-driven opportunity assessments and work placement decisions.

Value & Success Metrics

- 80% reduction in manual migration-related data updates and trackers.

- 95% real-time visibility into migration status, risks, and timelines.

- 100% standardized MIS and governance packs for migrations.

- Faster, more confident decisions on migration prioritization, work placement, and location strategy.

MVP Focus
The MVP will prioritize:

- Digitizing the migration lifecycle (P00–G8)

- Establishing the core data model in Dataverse (migrations, gates, schedule, risks, KPIs, activities)

- Building the control tower dashboard

- Enabling at least one Copilot Studio agent for natural language queries and structured updates

Extensions such as full activity mapping, GPL catalogue feeds, or integration with any other existing processes/sytems are explicitly treated as future-stage opportunities, not in MVP scope.

## 2. Solution Design - Core Platform Components 

2.1. Component 1: Migration Lifecycle Orchestration & Digital Control Tower

Purpose

To transform the GSC Migration Roadmap Playbook into a fully digitized, workflow-driven orchestration layer that manages the end-to-end migration lifecycle - from idea intake through hypercare and sign-off - with low-touch execution, high governance quality, and real-time visibility.

This component is the core engine of the “Migration Management” scope in the proposed platform.

What it does

1. Digitizes the Entire Migration Lifecycle into a Workflow Engine

Encodes the existing lifecycle and gates into a guided, configurable workflow:

- Pre-P0 / P00 – Source Team POC Designation & Initial Assessment

  - Capture nomination of Source POC, stakeholder map, escalation path, and governance cadence.

  - Log initial assessment: scope outline, dependencies, risks, assumptions, documentation readiness, and provisional timeline.

- G0 – Initiation & Work Placement

  - Structured capture of business case, objectives, scope, assumptions, risks, timeline.

  - RFS creation and tracking.

  - Embedded service catalogue & work placement/right-placement checks and decisions.

  - Benefit calculation and budget alignment with Area FBP, including PID to be released.

- G1 – Approvals & Governance

  - Track completion of business case & impact summary.

  - Log and store GAM ELT approvals and GSC functional head approvals as evidence.

- G2 – GSC PID Creation

  - Manage PID requests (day 1–10), approval status, and SOM coordination for seating.

- G3 – Talent Acquisition

  - Capture recruitment artifacts (JDs, interview guides, shifts) and TAA/L&D coordination.

  - Track hiring pipeline, offers, start dates, backups, and access provisioning for new joiners.

- G4 – Migration Artifacts (the “heart” of the playbook) 
Digital templates, versioning, and evidence tracking for:

  - Detailed scoping document (task-level inventory)

  - Training plan & scoring mechanism

  - SOP/IOP repository

  - Volume ramp-up plan

  - Baselines, KPIs, and quality framework

  - Ways of working

  - Systems access matrix

  - Schedule & staffing plan

  - Source team release plan

  - Integrated project plan & Gantt schedule

A structured project plan where each phase/gate/task has planned start and end weeks stored in Dataverse (not only in Excel).

If feasible - The platform generates a Gantt-style visual from this data model, enabling timeline views directly in the UI and in Power BI.

- G5 – Onboarding & Learning

  - Log onboarding completion, credential readiness, and foundational access confirmation.

- G6 – Knowledge Transfer (KT)

  - Orchestrate KT sessions, shadowing, assessments, and remediation.

  - Store KT logs, observation sheets, and readiness scores.

- G7 – Volume Ramp-Up

  - Execute and track the ramp-up plan, dual controls, and task coverage.

  - Monitor that 100% of intended migratable tasks are successfully handled by the target team.

- G8 – Hypercare & Sign-off

  - Monitor KPIs vs baseline, green-week counter, and extension logic.

  - Enforce hypercare/sign-off policy (4 consecutive green weeks), plus 4-week sustainability monitoring.

All gate entry/exit criteria, evidence, and documents are embedded in the workflow, so “gate exit happens when evidence is complete in the system” - not in scattered trackers.

2. Automates Artifacts, Evidence, and Governance

Based on the playbook:

- Template library digitized
All standard artefacts (business case, RFS, scoping doc, SOP index, KT log, ramp plan, hypercare log, etc.) become dynamic forms and document shells in the platform, not standalone files.

- Evidence tracking
The system records who did what, when (e.g., approvals, document uploads, test completions, green weeks), becoming a system of record for migration evidence, aligned to the gate exit policy.

- Governance cadence support

  - Weekly working sessions → auto-generated action lists & risk logs.

  - Bi-weekly Steering summaries → one-click MIS/report pack using live data.

3. Provides a Real-Time Migration Control Tower

A portfolio dashboard (AI powered) giving:

- End-to-end visibility

  - Status by migration and by gate (P00–G8)

  - Time in gate, delays vs plan, early-warning alerts (10% slip, 20% critical)

- Risk & dependency overview

  - Approval delays, talent availability, access provisioning, knowledge absorption, scope creep — tracked as standardized risk categories with mitigation plans as defined in the playbook.

- Operational readiness

  - KT progress, assessment scores, access status, staffing readiness.

- Transparency of GSC FTE movement and Cost Model visibility

- Hypercare health

  - KPI performance vs baseline (accuracy, quality, cycle times, backlog, on-time performance)

  - Green-week counter and sustainability window.

- Work Placement & Right Placement visibility and guidance model

  - KPI performance vs baseline (accuracy, quality, cycle times, backlog, on-time performance)

  - Green-week counter and sustainability window.

This directly delivers on the “real-time visibility” and “predictive alerts” elements described in the platform vision.

4. Enables Low-Touch Operation for IMs / PMs

Aligning with the “No-touch / Low-touch / High-insight” vision:

- Minimal manual effort on trackers and slides - the system becomes the tracker.

- Data is captured once at source (Source POC, Delivery teams) and reused downstream.

- IMs / PMs focus on:

  - scope clarity,

  - decision points,

  - risk handling,

  - escalations and alignment - not administration.

In other words: IMs/PMs role shifts from “spreadsheet/projector” to “orchestrator/decision-maker”.

5. Creates a Structured Migration Data Layer

Every migration that runs through the system leaves behind highly structured data, including:

- Gate timestamps and cycle times

- Artefact completion dates and quality checks

- KT readiness scores

- Ramp-up metrics and dual-control durations

- Hypercare KPI outcomes and performance

This becomes a rich dataset for analytics and AI, underpinning:

- Portfolio performance insights

- Forecasting (e.g., typical lead times by product / function / location)

- Pattern detection (risks, bottlenecks, success drivers)

Component 1 (Activity, Cost & Control) can then consume selected, relevant fields from this migration data.

6. Embeds GenAI & Copilot Studio Agents (AI Front-End)

This is where Azure OpenAI / Copilot Studio comes in as the intelligent front-end for both data input and insight consumption.

a. Conversational data capture & updates

- IMs/PMs can interact with a Copilot agent instead of raw forms:

  - “Update the NAM → MEX OTC migration: extend KT by 2 weeks and shift ramp-up start to week 15.”

  - “Add a new risk: dependency on upstream system change, impact medium, mitigation pending.”

- The agent interprets the request and updates the underlying Dataverse entities:

  - risk log

  - gate dates / schedule (which in turn refresh the Gantt)

  - scope / assumptions fields

b. Smart artifact & document assistance

- Generate first drafts of:

  - business cases based on structured inputs

  - Steering Committee summaries

  - KT plans and stakeholder updates

- Summarize:

  - hypercare performance vs baseline

  - “what’s changed since last week” for each migration

  - portfolio-level risk themes and recommendations.

c. Natural language Q&A on the control tower

- Leaders and PMs can ask:

  - “Show me migrations at risk due to talent availability in MEX.”

  - “Which projects have been in G4 longer than 4 weeks?”

  - “If we delay ramp-up by 2 weeks for migration X, what is the expected impact on sign-off date and benefit realization?”

- The agent responds using data in Dataverse + Power BI, and can surface charts or tables directly.

d. Gantt interaction through AI

- While the underlying Gantt is stored as schedule rows in Dataverse (e.g., per gate/phase with start week and end week), the Copilot agent:

  - Accepts natural language changes (“move hypercare start to week 20”)

  - Translates them into updates to the relevant date fields

  - The visual Gantt in the UI and in Power BI updates automatically, without needing to edit Excel.

Why it matters for the platform

This component is the operational backbone of the Migration Management and Automated MIS scopes in Mohammed’s email:

- Automation First

  - Gate progression, artifact tracking, governance reporting, and evidence management are automated.

- Single Source of Truth for Migrations

  - All migration-related data (status, risks, KPIs, documentation) live in one platform.

- Low-Touch / High-Insight

  - Drastically reduces manual data updates and consolidates reporting into dynamic dashboards and MIS packs.

- Embedded Governance & Policy Compliance

  - Hypercare/sign-off policy, KT and quality policy, gate exit policy, and benefits realization requirements are built into the workflow, not left to interpretation.

Outcome for Leaders

A digital control tower for migrations that ensures each transition follows the standard GSC playbook, with transparent progress, clear risks, and hard evidence of readiness and sustainability - while freeing experienced IMs/PMs to focus on value, not admin.

Leaders can see at a glance:

- Which migrations are on track, at risk, or blocked

- Where cycle times are slipping, and why

- Whether hypercare and sustainability criteria are truly met

- How migrations are performing as a portfolio over time

- Financial performance of the Migrations

### 2.2. Component 2: Activity, Cost & Control Mapping Engine

Purpose
Provide the platform with a granular, validated view of activities performed across locations, derived from all migrations that are received and processed through the system.

This creates a structured, migration-driven data layer that continuously improves as more migrations flow through the platform and can even be retroactively updated with available information.

What it does

- Builds a single, governed repository of key operational dimensions captured during migrations, including:

  - Activities by site / function / team

  - FTE allocation associated with migrated work

  - Cost per activity / role (as captured in the migration case)

  - Control and compliance requirements linked to each activity or process

- Integrates with IM-led Opportunity Assessments, so these become data-driven and standardized, instead of manually reconstructed for each new migration.

Why it matters for the platform

- Elevates the platform from being a pure tracker to a decision-support engine for:

  - Work placement

  - Location strategy

  - Migration prioritization

  - Cost optimization

- Reduces reliance on high-level CM penetration assumptions by:

  - Capturing actual operational work and its characteristics as it is migrated, in a structured way.

- Directly support key modules of the platform:

  - Work Placement Pipeline

  - Migration Management

  - Financial & Savings Tracker

  - Location Strategy Insights

Outcome for leaders

A highly reliable, continuously updated “map of work” derived from executed migrations across the GSC enterprise – what we do, where we do it, how much it costs within the context of migrations, and how portable similar work is likely to be.

### 2.3. Next Stages / Collaterals / Parking Lot (Not in MVP Scope)

These are potential future extensions or collateral benefits that can be considered later, once the core platform is live and stable, they should not be positioned as primary objectives at this stage:

- Expanded activity mapping across all sites and teams (beyond migrated work), in a staggered, waterfall approach (e.g., starting with OTC teams).

  - This could support more comprehensive migration eligibility analysis (what can move, what cannot, and why) beyond the migrations already processed.

- Retroactive validation and sign-off by functional leaders on the broader set of activities hosted in each location, if and when the organization is ready to extend usage.

- Potentially serving as a data source to inform GPL service catalogue design and updates, if GPL stakeholders see value in leveraging migration-derived activity insights in the future.

These items are intentionally framed as “parking lot / collateral value” to avoid scope creep and ensure we stay focused on the core migration lifecycle and platform MVP.

3. Technical Solution Concept & AI Enablement

3.1. Solution Overview (Technical View) 
We want to build a Migration Management Platform that:

- Digitizes the GSC Migration Roadmap Playbook into a workflow engine.

- Provides a digital control tower over all migrations.

- Uses Copilot Studio agents as the main front-end for:

  - capturing updates,

  - interpreting meeting notes,

  - and answering questions.

- Stores all core data in Dataverse/Azure SQL, and exposes analytics via Power BI

Core principles:

- No-touch / Low-touch / High-insight

- Single Source of Truth for migrations

- Automation-first: templates, evidence, MIS, and Gantt are generated from data, not manually maintained in Excel

#### 3.2. Key Users & Roles

- Implementation & Migration Manager / PM

  - Orchestrates migrations, manages gates, risks, and timelines.

  - Heavy user of Copilot agents and dashboards.

- Source Team POC / Area Lead

  - Provides input on scope, documentation, KT, ramp-up, and hypercare.

  - Approves artifacts and sign-off.

- GSC Delivery Leads / Operations Managers

  - Consume status dashboards, risks, and capacity views.

- Finance (FBP)

  - Consumes benefit / savings views; validates financial impact.

- Leadership (GAM ELT, GSC leadership)

  - Uses executive dashboards and AI summaries for decisions.

#### 3.3. Core Components (for the Tech View)

Component 1 – Migration Lifecycle Orchestration & Control Tower

- Workflow engine reflecting gates P00–G8.

- Artifact management (business case, scoping doc, KT plan, SOP/IOP, ramp plan, etc.).

- Integrated schedule/Gantt stored as structured data (start/end week per phase).

- Risk / issue / action tracking.

- Hypercare and KPI monitoring (green weeks, baselines vs actuals).

- Real-time portfolio dashboard.

Component 2 – Activity, Cost & Control Mapping Engine

- Activity-level view derived from migrations:

  - Activities, FTE, cost, controls, location.

- Linked to each migration and team.

- Supports opportunity assessments and future analytical use cases.

AI & Copilot Layer

- Copilot Studio agents used as:

  - “Conversation front-end” for updates and queries.

  - “Understanding engine” for meeting notes and email content.

- Backed by Azure OpenAI and connected to Dataverse / Power BI.

#### 3.4. Data Model (High-Level Entities)

Proposed key entities in Dataverse (details, names, and items can change later), for the vast majority of these ther eis already an existing recommended template to use, detailed fields can be expounded as per these:

- Migration

  - ID, name, area, source team, target GSC, product, status, overall RAG, etc.

- Gate

  - MigrationId, gate name (P00…G8), planned start/end, actual start/end, status, % complete.

- Artifact

  - MigrationId, artifact type (business case, scoping doc, KT plan, etc.), status, owner, link to file, last updated.

- Schedule Segment (for Gantt/timeline)

  - MigrationId

  - Phase/Gate/Task

  - PlannedStartWeek, PlannedEndWeek

  - ActualStartWeek, ActualEndWeek

  - Status (not started/in progress/delayed/completed)

- RiskIssue

  - MigrationId

  - Type (Risk / Issue)

  - Category (approval delays, access, talent, scope, etc.)

  - Description, Impact, Likelihood, Owner, TargetDate, Status, Mitigation.

- ActionItem

  - MigrationId, description, owner, due date, status.

- KPIReading

  - MigrationId, KPI type (accuracy, cycle time, backlog, etc.), value, date/week, baseline flag, hypercare flag.

- Activity (for Component 2)

  - MigrationId (or separate key)

  - Activity name, team, site, function

  - FTE, cost, control requirements, migratability attributes.

#### 5. Key Workflows (Including Gantt & Meeting Notes)

Workflow 0 – Area inputs
WIP…. …. …. … 

Workflow 1 – Create & Run a Migration

- IM/PM creates a new Migration record (through UI or Copilot agent).

- System generates:

  - Default Gate records (P00–G8).

  - Default Schedule Segments for each gate (with initial planned weeks).

  - Placeholder Artifacts (status = “Not started”).

- As the project progresses:

  - IM/PM updates status per gate and artifact.

  - Schedule dates (start/end week) are adjusted in Dataverse and reflected in the Gantt view.

Workflow 2 – Gantt Creation & Update

- Creation:

  - When a migration is created, schedule segments are generated based on a standard template (e.g., KT = weeks 10–13, ramp-up = weeks 14–18), adjustable per project.

- Updates:

  - IM/PM can update dates:

    - Directly in the UI (form/grid), or

    - Via Copilot agent (“Move KT end by 1 week; ramp-up to start in week 15”).

  - The system updates ScheduleSegment rows in Dataverse.

  - The Gantt visualization (web UI and Power BI) is driven from these rows.

  - We do not require updating an external Excel Gantt — the source of truth is Dataverse.

Workflow 3 – Weekly Governance / Meeting Notes → Platform Updates

- IM/PM runs weekly meeting (source POC, GSC, stakeholders).

- They either:

  - paste meeting notes into the Copilot agent, or

  - share/attach Teams/Outlook notes/transcript for the agent to read.

- The Copilot agent:

  - Extracts:

    - new/updated risks and issues

    - changes to scope, dates, or assumptions

    - actions and owners

  - Suggests structured updates:

    - RiskIssue records

    - ActionItem records

    - Gate statuses

    - ScheduleSegment dates (e.g., push KT completion by 1 week).

- IM/PM reviews and confirms these changes in a simple “review & apply” UI.

- Once confirmed, Copilot writes to Dataverse, and the dashboards & Gantt update automatically.

Workflow 4 – Hypercare Monitoring & Sign-Off

- System pulls KPI readings (manual input, integration, or files) into KPIReading.

- Control tower monitors:

  - KPI vs baseline

  - count of consecutive green weeks

- Once 4 consecutive green weeks achieved, system:

  - Flags migration as eligible for sign-off

  - Notifies stakeholders via email/Teams

  - Retains data for the 4-week sustainability period.